Week 8 Activity Reference Document

## Week 8: Agile, DevOps, DataOps and release

Objective: Package the first production-style release with tests, runbooks and release evidence.

| Use Case | What You Need to Complete |
| --- | --- |
| First production release | Sprint plan; deployment checklist; test summary; release notes; go/no-go presentation. |
| Failed production job | Incident report; root-cause analysis; runbook update; prevention actions. |
| Regression defect | Regression tests; defect report; corrected logic; release impact assessment. |
| End-to-End DevOps CI/CD Deployment Lifecycle | Demonstrate the complete DevOps lifecycle for a single pipeline enhancement task. |

Activity 1: First Production Release

What students do:

Prepare a data pipeline for its first production-style release. Students must demonstrate how development work is planned, tested, reviewed, deployed, and validated before declaring a release "Ready for Production".

Scenario

The team's data pipeline has completed development and is ready for its first production release.

- Prepare the Sprint Plan

Create a simple sprint plan containing:

- User story / requirement

- Development tasks

- Testing tasks

- Code review

- Deployment activity

- Documentation

- Owner

- Status

Expected Spreadsheet Format :A spreadsheet containing columns for: Task ID, User Story/Requirement, Component, Development Tasks, Testing Tasks, Code Reviewer, Deployment Activity, Documentation Link, Owner, and Status

- Prepare the Deployment Checklist

Before deployment, students must verify:

- Code is reviewed

- Naming standards are followed

- Configuration values are externalized

- No hard-coded production values exist

- Required tables exist

- Required permissions are available

- Data quality checks are implemented

- Error handling is implemented

- Logging is available

- Previous test cases are passed

- Rollback/recovery approach is documented

Expected Spreadsheet Format :A formal sign-off checklist matrix with columns: Check Category, Item Description, Status (Pass / Fail / N/A), Verified By, and Comments.

- Run Functional Tests

Test the complete pipeline using a controlled test dataset.

Validate:

- Record counts

- Null handling

- Duplicate handling

- Business rules

- Primary/business key validation

- Dimension and fact relationships

- Aggregation results

- Incremental load

- Full load

- Error handling

Record the expected result and actual result.

Expected Spreadsheet Format : A test execution matrix mapping Test ID, Feature/Rule, Test Scenario Description, Input Conditions, Expected Result, and Actual Result.

- Run Regression Tests

Re-run important test cases from previous weeks.

The objective is to confirm that the new release has not broken previously working functionality.

- Prepare Test Summary

Create a test summary showing:

- Total test cases

- Passed

- Failed

- Blocked

- Defects identified

- Defects fixed

- Remaining known issues

Students should clearly identify whether any failed test is a release blocker.

- Prepare Release Notes

Document:

- Release version

- Release date

- New features/changes

- Bug fixes

- Data model changes

- Pipeline changes

- Configuration changes

- Known issues

- Deployment dependencies

- Rollback/recovery information

Example:

Release: v1.0
Major Change: First production release of Retail Sales Gold pipeline.

- Conduct Go/No-Go Review

The presentation should answer:

- What is being released?

- What was tested?

- How many tests passed?

- Are there any open defects?

- Are there any release blockers?

- Is the deployment checklist complete?

- Is the rollback/recovery procedure available?

- What evidence supports the release decision?

After the review, record the release decision.

Output / Document:

- 01_Sprint_Plan.xlsx

- 02_Deployment_Checklist.xlsx

- 03_Test_Summary.xlsx

- 04_Release_Notes.docx

- 05_Go_NoGo_Presentation.pptx

Activity 2: Failed Production Job – Incident Management

What students do:

Simulate a production pipeline failure and demonstrate how an engineering team identifies the problem, finds the root cause, restores the pipeline, and prevents the same issue from happening again.

Scenario:

The production Gold pipeline failed during execution.

Students receive an error message or intentionally introduce a controlled failure.

Example:

Silver → Gold pipeline failed because a required column was missing from the input data.

(1)  Identify the incident

Record:

- Incident ID

- Date/time

- Pipeline name

- Job/run ID

- Failed task

- Error message

- Impact

Example:

Incident ID           : INC-88321

Date/Time           : 2026-09-28 04:15:00 UTC

Pipeline Name  : silver_to_gold_sales

Job/Run ID          : run_9921_abc

Failed Task          : transform_sales_records

Error Message   : AnalysisException: Cannot resolve column name "product_id" given input columns.

Severity/Impact : Critical. Downstream BI reports are missing today's sales revenue.

(2) Investigate the Failure

Students should check:

- Job run details

- Notebook logs

- Error messages

- Input data

- Previous successful run

- Recent code/configuration changes

- Table schema

- Data quality results

They should avoid immediately changing the code without understanding the cause.

(3) Identify Root Cause

Document:

  - What happened?

  - Why did it happen?

  - Why was it not detected earlier?

Example:

A new source file did not contain the expected product_id column. The pipeline failed because schema validation was not performed before transformation.

(4) Apply the Fix

Students should implement the smallest appropriate correction.

Examples:

- Add schema validation

- Add null validation

- Correct column mapping

- Fix configuration

- Correct transformation logic

- Add missing error handling

(5) Re-run and Validate

After fixing the issue:

- Re-run the failed pipeline

- Confirm successful completion

- Validate record counts

- Validate business rules

- Check Gold output

- Confirm no duplicate/corrupt records were created

6) Update the Runbook

The runbook should explain how another engineer can handle the same incident.

Include:

- Symptoms

- Where to check

- Common causes

- Investigation steps

- Recovery steps

- Validation steps

- Escalation steps

(7) Define Prevention Actions

Students should identify actions to prevent recurrence.

Examples:

- Add schema validation

- Add automated data quality checks

- Add alerting

- Add pre-run validation

- Add regression test

- Improve logging

- Add documentation

Output / Document:

- 01_Incident_Report.docx

- 02_Root_Cause_Analysis.docx

- 03_Fixed_Pipeline.py

- 04_Runbook_Update.docx

- 05_Prevention_Action_Plan.xlsx

Activity 3: Regression Defect Management

What students do:

Understand how a change to an existing pipeline can unintentionally break previously working functionality.

Students will identify the defect, reproduce it, correct the logic, and verify that the correction does not introduce another problem.

Scenario

A developer modifies the Gold transformation to support a new business requirement.

After deployment, an existing business calculation produces incorrect results.

Example:

The sales transformation was modified to support a new discount calculation. After the change, historical sales totals became incorrect.

(1) Identify the Defect

Record:

- Defect ID

- Pipeline

- Affected table

- Expected result

- Actual result

- Date detected

- Business impact

Example:

- Defect ID: DEF-902

- Affected Component: gold.sales_summary

- Expected Result: Historical 2025 revenue records must remain fixed at $14.2M.

- Actual Result: Historical 2025 revenue dropped to $11.1M due to promotional rules being retroactively applied.

(2) Reproduce the Problem

Students should create a small test dataset that consistently reproduces the defect.

Example:

Input → Transformation → Incorrect Gold Result

The student should be able to demonstrate the issue before making the correction.

(3) Identify the Root Cause

Compare:

- Previous working logic

- New logic

- Expected result

- Actual result

Identify the exact transformation that introduced the defect.

(4) Correct the Logic

Modify the pipeline and ensure the correction addresses the actual root cause.

Students should avoid making unrelated changes.

(5) Create a Regression Test

Create a permanent test case that would fail if the same defect appears again.

(6) Run Existing Regression Tests

After fixing the defect, run the previously created regression test suite.

Confirm:

- Existing functionality still works

- New requirement works

- Corrected calculation works

- No unrelated tables are affected

(7) Prepare Release Impact Assessment

Students should document:

- What changed?

- Which pipelines are affected?

- Which tables are affected?

- Which reports may be affected?

- Which tests were executed?

- Is a re-deployment required?

- Is rollback required?

Output / Document:

- 01_Defect_Report.docx

- 02_Defect_Reproduction.py

- 03_Corrected_Pipeline.py

- 04_Regression_Test_Suite.py

- 05_Release_Impact_Assessment.docx

Activity 4: End-to-End DevOps CI/CD Deployment Lifecycle

What students do:

Demonstrate the complete DevOps lifecycle for a single pipeline enhancement task. Students track a single user story as it progresses sequentially through Development (Dev), automated testing in the Staging environment (Test), and final deployment into the Production environment (Prod). Students will present this entire journey as a visual architecture and deployment walkthrough

Scenario:

The business requires a new data masking feature for compliance: all customer email addresses must be hashed/masked in the Gold layer. A student engineer must pick up this task, write the code, pass automated environment gates, and deploy it to Production without downtime or data corruption.

(1) Code & Environment Promotion Lifecycle

Students must document how the code moves across environments:

- Development (Dev): Code changes are made in a feature branch, tested locally against a dev sample dataset, and submitted via a Pull Request (PR).

- Testing (Test/Staging): Merging the PR triggers a CI/CD pipeline that deploys the infrastructure/code to the Test environment. Automated data quality and integration tests are run against a full QA dataset.

- Production (Prod): Upon successful Test stage execution and manual approval, the release pipeline promotes the artifact to Production.

(2) CI/CD Pipeline Automation Gates

Students must define the strict automated validation gates required to transition between environments:

- Dev Gate: Code linting, syntax validation, unit tests, and peer code review sign-off.

- Test Gate: Automated integration testing, data schema validation, and volume performance checks.

- Prod Gate: Post-deployment smoke tests, system health monitoring alerts verification, and data reconciliation checks.

(3) Presentation Structure & Requirements

Students will compile this activity into a presentation detailing the lifecycle of the task. The presentation must answer:

- The Task: What was the user story and the code change required?

- Branching & PR: How was the code managed in Git, and what did the peer review check?

- The CI/CD Journey: What automated pipelines triggered when moving from Dev → Test → Prod?

- Testing Gates: What specific automated tests passed in the "Test" environment before Prod promotion was allowed?

- Prod Deployment & Validation: How was the deployment executed in Production, and how did you verify it succeeded without breaking existing data?

Output / Document:

01_DevOps_Lifecycle_Presentation.pptx